PRODUCT REQUIREMENTS DOCUMENT

AI Project Risk Analyzer

Powered by PERT + CPM + Machine Learning

For Kiro.ai | Subject: Optimization Techniques | Google Project Head

| Document Version | v1.0 — Initial Release |
| --- | --- |
| Document Status | APPROVED FOR DEVELOPMENT |
| Project Owner | Project Head, Google |
| Target Platform | Kiro.ai (Full Stack Prototype) |
| Date Created | April 2026 |
| Subject | Optimization Techniques (OR / AI) |

# 1. Executive Summary

The AI Project Risk Analyzer is a full-stack intelligent decision-support platform that helps project managers predict delays, identify high-risk tasks, and receive actionable optimization recommendations. It integrates classical Operations Research techniques — PERT (Program Evaluation and Review Technique) and CPM (Critical Path Method) — with AI-driven risk scoring to provide a holistic project health overview.

This PRD defines every technical and design requirement for building a fully functional prototype on the Kiro.ai platform. The prototype will feature an interactive dashboard, real-time analysis engine, and explainable AI outputs suitable for academic demonstration in the subject of Optimization Techniques.

| Key Metric | Target Value |
| --- | --- |
| Target Users | Project Managers, Students, Academics, Ops Teams |
| Core Algorithms | PERT, CPM, Rule-Based Risk Engine, Delay Probability Model |
| Frontend | React.js 18+ with TypeScript, Tailwind CSS, Recharts, React Flow |
| Backend | FastAPI (Python 3.11+), NumPy, NetworkX, Scikit-learn |
| Database | PostgreSQL 15 (primary), Redis (caching/sessions) |
| Auth | JWT-based authentication with role-based access control |

# 2. Project Overview

## 2.1 Problem Statement

Project managers face the chronic challenge of accurately estimating task completion times, identifying delay-prone activities, and proactively mitigating risks before they cascade. Manual analysis using spreadsheets is error-prone, slow, and lacks predictive intelligence.

## 2.2 Solution Overview

The AI Project Risk Analyzer automates the entire project risk analysis pipeline:

- Input: Task definitions with PERT time estimates (optimistic, most-likely, pessimistic) and dependency maps.

- Processing: Automated PERT expected time and variance computation, followed by CPM to determine the critical path.

- Intelligence: AI/ML layer scores each task for risk level and estimates delay probability.

- Output: Interactive dashboard with Gantt chart, network diagram, risk heatmap, alerts, and AI-generated optimization suggestions.

## 2.3 Core Algorithms

### 2.3.1 PERT — Program Evaluation and Review Technique

PERT is used to model the uncertainty in project task durations. For each task, three time estimates are provided:

- a = Optimistic time (best-case scenario)

- m = Most Likely time (realistic estimate)

- b = Pessimistic time (worst-case scenario)

PERT Expected Time Formula:

Te = (a + 4m + b) / 6

PERT Variance Formula (measures uncertainty):

Variance (σ²) = ((b - a) / 6)²

Standard Deviation (σ) = √(Variance). Higher variance signals higher uncertainty and therefore higher risk.

### 2.3.2 CPM — Critical Path Method

CPM is used to identify the sequence of tasks that determines the minimum project completion duration. Any delay in a critical path task directly delays the entire project.

CPM Calculations:

- Early Start (ES) = max(EF of all predecessors)

- Early Finish (EF) = ES + Te

- Late Finish (LF) = min(LS of all successors)

- Late Start (LS) = LF - Te

- Total Float (TF) = LF - EF = LS - ES

- Critical Path = All tasks where Total Float = 0

### 2.3.3 AI Risk Engine

The AI component uses a rule-based scoring model enhanced with a probabilistic delay estimator:

- Risk Score = weighted combination of: variance (σ²), float (TF), dependency count, and is_critical flag.

- Risk Levels: LOW (score < 0.3), MEDIUM (0.3–0.6), HIGH (> 0.6).

- Delay Probability: Uses a simple Gaussian CDF model — P(delay) = Φ((deadline - Te) / σ).

- Suggestions: Rule-based recommendation engine maps risk patterns to actionable fixes (resource addition, parallel scheduling, buffer insertion).

# 3. System Architecture

## 3.1 High-Level Architecture

The system follows a three-tier architecture with clear separation of concerns:

| Tier | Technology | Responsibility |
| --- | --- | --- |
| Presentation Layer | React 18 + TypeScript + Tailwind CSS + Recharts + React Flow | UI rendering, state management, real-time chart updates, user interactions |
| Application Layer | FastAPI (Python 3.11), Pydantic, NetworkX, NumPy, Scikit-learn | PERT/CPM computation, risk scoring, AI suggestions, REST API endpoints |
| Data Layer | PostgreSQL 15, Redis 7, SQLAlchemy ORM, Alembic Migrations | Persistent storage of projects, tasks, analyses, user sessions, caching |

## 3.2 Technology Stack — Detailed

### 3.2.1 Frontend Stack

| Technology | Version | Purpose |
| --- | --- | --- |
| React.js | 18.3+ | Core UI framework with hooks and concurrent features |
| TypeScript | 5.x | Type safety and IDE support |
| Vite | 5.x | Build tool for fast HMR and bundling |
| Tailwind CSS | 3.4+ | Utility-first styling with custom design tokens |
| Recharts | 2.x | Gantt charts, bar charts, risk heatmaps |
| React Flow | 11.x | Interactive CPM network diagram / DAG visualization |
| Zustand | 4.x | Lightweight global state management |
| Axios | 1.x | HTTP client for API calls |
| Framer Motion | 11.x | Smooth page transitions and animations |
| React Hook Form | 7.x | Task input form validation |
| React Toastify | 10.x | Alert notifications and toast messages |

### 3.2.2 Backend Stack

| Technology | Version | Purpose |
| --- | --- | --- |
| Python | 3.11+ | Core backend language |
| FastAPI | 0.111+ | Async REST API framework with automatic OpenAPI docs |
| Pydantic v2 | 2.x | Data validation and serialization |
| SQLAlchemy | 2.x | Async ORM for PostgreSQL |
| Alembic | 1.x | Database migration management |
| NetworkX | 3.x | DAG construction, CPM traversal, critical path detection |
| NumPy / SciPy | Latest | PERT calculations, statistical delay probability |
| Scikit-learn | 1.4+ | Risk level classification model |
| asyncpg | 0.29+ | Async PostgreSQL driver |
| Redis / aioredis | 7 / 2.x | Session storage, API result caching |
| python-jose | 3.x | JWT token generation and validation |
| passlib + bcrypt | Latest | Password hashing |
| uvicorn | 0.29+ | ASGI server |

# 4. Database Design (PostgreSQL)

## 4.1 Schema Overview

The PostgreSQL database consists of 7 core tables. All timestamps use UTC. UUIDs are used as primary keys for all entity tables to ensure global uniqueness and horizontal scalability.

### Table: users

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Unique user identifier (gen_random_uuid()) |
| email | VARCHAR(255) | UNIQUE NOT NULL | User email address |
| username | VARCHAR(100) | NOT NULL | Display name |
| hashed_password | TEXT | NOT NULL | bcrypt hashed password |
| role | ENUM | DEFAULT user | admin ¦ user ¦ viewer |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Account creation timestamp |
| is_active | BOOLEAN | DEFAULT TRUE | Soft-delete flag |

### Table: projects

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Project unique ID |
| user_id | UUID | FK → users.id | Owner reference |
| name | VARCHAR(200) | NOT NULL | Project name |
| description | TEXT | NULLABLE | Project description |
| status | ENUM | DEFAULT draft | draft ¦ active ¦ completed ¦ archived |
| deadline | DATE | NULLABLE | Target completion date |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation timestamp |
| updated_at | TIMESTAMPTZ | ON UPDATE NOW() | Last modified timestamp |

### Table: tasks

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Task unique ID |
| project_id | UUID | FK → projects.id | Project reference |
| name | VARCHAR(200) | NOT NULL | Task name |
| optimistic_time | DECIMAL(8,2) | NOT NULL, >= 0 | PERT optimistic estimate (a) |
| most_likely_time | DECIMAL(8,2) | NOT NULL, >= 0 | PERT most likely estimate (m) |
| pessimistic_time | DECIMAL(8,2) | NOT NULL, >= 0 | PERT pessimistic estimate (b) |
| expected_time | DECIMAL(8,4) | COMPUTED | PERT Te = (a+4m+b)/6 — stored for quick lookup |
| variance | DECIMAL(8,4) | COMPUTED | σ² = ((b-a)/6)² — stored for analysis |
| dependencies | UUID[] | DEFAULT {} | Array of task IDs this task depends on |
| description | TEXT | NULLABLE | Task description |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation timestamp |

### Table: analysis_results

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Analysis run ID |
| project_id | UUID | FK → projects.id | Project reference |
| critical_path | JSONB | NOT NULL | Array of task names on critical path |
| project_duration | DECIMAL(8,2) | NOT NULL | Total expected project duration (days) |
| task_analysis | JSONB | NOT NULL | Per-task ES, EF, LS, LF, TF, risk_level, delay_prob |
| risk_summary | JSONB | NOT NULL | Counts of HIGH/MEDIUM/LOW risk tasks |
| suggestions | JSONB | NOT NULL | AI-generated optimization recommendations |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | When analysis was run |

### Additional Tables: alerts & project_members

| Table.Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| alerts.id | UUID | PK | Alert unique ID |
| alerts.project_id | UUID | FK → projects.id | Project reference |
| alerts.task_id | UUID | FK → tasks.id | Offending task reference |
| alerts.type | ENUM | NOT NULL | delay_risk ¦ high_variance ¦ critical_path ¦ deadline_breach |
| alerts.message | TEXT | NOT NULL | Human-readable alert description |
| alerts.severity | ENUM | NOT NULL | INFO ¦ WARNING ¦ CRITICAL |
| alerts.is_read | BOOLEAN | DEFAULT FALSE | Read/unread status |
| project_members.project_id | UUID | FK | Collaboration: project reference |
| project_members.user_id | UUID | FK | Collaboration: user reference |
| project_members.role | ENUM | DEFAULT viewer | owner ¦ editor ¦ viewer |

# 5. Backend API Design (FastAPI)

## 5.1 Base URL & Conventions

Base URL: https://api.kiro-risk-analyzer.dev/api/v1

All endpoints use JSON request/response bodies. Authentication uses Bearer JWT tokens in the Authorization header. All responses follow a consistent envelope format with status, data, and message fields.

## 5.2 Authentication Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /auth/register | None | Register new user — email, username, password |
| POST | /auth/login | None | Login — returns access_token + refresh_token |
| POST | /auth/refresh | Refresh JWT | Refresh expired access token |
| POST | /auth/logout | Bearer JWT | Invalidate session / blacklist token |
| GET | /auth/me | Bearer JWT | Get authenticated user profile |

## 5.3 Project Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /projects | Bearer JWT | List all projects for current user (paginated) |
| POST | /projects | Bearer JWT | Create new project |
| GET | /projects/{project_id} | Bearer JWT | Get project details |
| PUT | /projects/{project_id} | Bearer JWT | Update project metadata |
| DELETE | /projects/{project_id} | Bearer JWT | Soft-delete project |
| GET | /projects/{project_id}/dashboard | Bearer JWT | Get complete dashboard data (summary view) |

## 5.4 Task Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /projects/{id}/tasks | Bearer JWT | List all tasks for a project |
| POST | /projects/{id}/tasks | Bearer JWT | Add a new task with PERT estimates |
| PUT | /projects/{id}/tasks/{task_id} | Bearer JWT | Update task estimates or dependencies |
| DELETE | /projects/{id}/tasks/{task_id} | Bearer JWT | Remove task (cascade removes from dependencies) |
| POST | /projects/{id}/tasks/bulk | Bearer JWT | Bulk insert tasks from CSV/JSON import |

## 5.5 Analysis & AI Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /projects/{id}/analyze | Bearer JWT | Run full PERT + CPM + AI analysis — returns analysis_id |
| GET | /projects/{id}/analysis/latest | Bearer JWT | Fetch latest analysis result |
| GET | /projects/{id}/analysis/{analysis_id} | Bearer JWT | Fetch specific historical analysis |
| GET | /projects/{id}/analysis/history | Bearer JWT | List all past analyses (for trend view) |
| GET | /projects/{id}/alerts | Bearer JWT | Get active alerts for project |
| PATCH | /projects/{id}/alerts/{alert_id}/read | Bearer JWT | Mark alert as read |
| GET | /projects/{id}/suggestions | Bearer JWT | Get AI optimization suggestions |
| GET | /projects/{id}/gantt | Bearer JWT | Get Gantt chart data (task timelines) |
| GET | /projects/{id}/network | Bearer JWT | Get CPM network graph data (nodes + edges) |

# 6. Frontend Design & Pages

## 6.1 Color System

The application uses a professional, medium-tone color palette that is not too dark and not too light — optimal for data-heavy dashboards. The color system is defined as a Tailwind CSS design token configuration:

| Token | Hex Value | Usage | Description |
| --- | --- | --- | --- |
| primary-600 | #1565C0 | Headers, CTA buttons | Google Blue — brand anchor |
| primary-400 | #42A5F5 | Charts, borders, links | Medium Blue — interactive elements |
| primary-50 | #E3F2FD | Card backgrounds, alt rows | Light Blue — subtle backgrounds |
| success-500 | #2E7D32 | LOW risk, success states | Deep Green — safe indicator |
| warning-500 | #F57C00 | MEDIUM risk, warnings | Amber — caution indicator |
| danger-700 | #C62828 | HIGH risk, alerts, errors | Deep Red — critical indicator |
| neutral-50 | #FAFAFA | Page background | Off-white — base page color |
| neutral-900 | #212121 | Body text | Near-black — high legibility |

## 6.2 Page Inventory & Routes

| Route | Page Name | Description |
| --- | --- | --- |
| /login | Login Page | Email/password login form with Google OAuth option |
| /register | Register Page | New account registration with field validation |
| /dashboard | Home Dashboard | Overview: all projects summary cards, recent alerts, quick stats |
| /projects/new | Create Project | Project creation wizard — name, description, deadline, import option |
| /projects/:id | Project Overview | Task list, project metadata, quick analyze button |
| /projects/:id/tasks | Task Manager | Add/edit/delete tasks with PERT estimates and dependency builder |
| /projects/:id/analyze | Analysis Dashboard | CORE PAGE — Gantt, network diagram, risk heatmap, alerts, suggestions |
| /projects/:id/history | Analysis History | Timeline of past analyses with trend charts |
| /settings | User Settings | Profile, notifications, preferences, API access |

## 6.3 Analysis Dashboard — Component Breakdown (Core Page)

The Analysis Dashboard (/projects/:id/analyze) is the primary interactive screen. It contains the following components arranged in a responsive grid layout:

### 6.3.1 Top Summary KPI Bar

- Total Project Duration chip (e.g., "47.3 days") with trend arrow vs. previous analysis

- Critical Path Length chip (number of tasks on CP)

- High Risk Tasks count with red badge

- Delay Probability percentage with color-coded severity indicator

- Last Analyzed timestamp with "Re-analyze" button

### 6.3.2 Gantt Chart Component

- Horizontal bar chart with task names on Y-axis, time on X-axis

- Color-coded bars: Blue (normal), Red (critical path), Orange (medium risk), Green (low risk)

- Hover tooltips showing: ES, EF, LS, LF, Total Float, Risk Level, Delay Probability

- Float shown as a lighter extension bar (LS to LF)

- Deadline line overlay (if deadline provided)

- Zoom in/out and horizontal scroll for large projects

- Download as PNG/SVG button

### 6.3.3 CPM Network Diagram

- Interactive DAG using React Flow with drag-and-drop layout

- Nodes: task name, expected time, risk badge (color-coded)

- Edges: dependency arrows — red thick borders for critical path edges

- Mini-map for navigation on large networks

- Click on node → opens task detail side panel with full PERT breakdown

- Fullscreen mode with layout algorithm selector (LR / TB / radial)

### 6.3.4 Risk Heatmap

- 2D matrix: Delay Probability (X) vs. Variance (Y), bubble size = task duration

- Quadrant labels: Critical (High Prob + High Variance), Monitor, Safe, Watch

- Color gradient from green (safe) → yellow (medium) → red (critical)

- Hover tooltip: task name, risk level, specific values

- Click on bubble → jump to task in Gantt/Network view

### 6.3.5 Risk Summary Table

- Sortable, filterable table of all tasks

- Columns: Task Name | Expected Time | Variance | ES | EF | Float | Risk Level | Delay Prob | On Critical Path

- Risk Level shown as colored badge (LOW/MEDIUM/HIGH)

- Export to CSV button

### 6.3.6 Alerts Panel

- Dismissible alert cards sorted by severity (CRITICAL → WARNING → INFO)

- Each alert: icon, task name, severity badge, timestamp, message text, dismiss button

- Unread alerts shown with blue left border; read alerts are dimmed

- Bulk dismiss all / mark all as read options

### 6.3.7 AI Optimization Suggestions Panel

- Card-based layout, each suggestion with: priority badge, icon, title, description, affected tasks list, expected improvement

- Types: Resource Addition (add team members to critical tasks), Parallel Scheduling (run independent tasks simultaneously), Buffer Insertion (add time buffer to high-variance tasks), Task Re-sequencing

- Accept / Dismiss / More Info actions per suggestion

# 7. Core Business Logic — Algorithm Implementation

## 7.1 PERT Computation Service

File: backend/app/services/pert_service.py

def compute_pert(a: float, m: float, b: float) -> dict:
    Te = (a + 4 * m + b) / 6
    variance = ((b - a) / 6) ** 2
    std_dev = math.sqrt(variance)
    return {"expected_time": Te, "variance": variance, "std_dev": std_dev}

## 7.2 CPM Computation Service

File: backend/app/services/cpm_service.py — Uses NetworkX DirectedGraph for DAG representation.

- Build DAG: Each task is a node; each dependency [A → B] is a directed edge.

- Forward Pass: Traverse topological order; compute ES = max(EF of predecessors), EF = ES + Te.

- Backward Pass: Reverse topological order; compute LF = min(LS of successors), LS = LF - Te.

- Float Computation: TF = LF - EF (or LS - ES).

- Critical Path: Collect all tasks where TF == 0 (within floating point tolerance 1e-6).

- Project Duration: EF of the final sink node (task with no successors).

## 7.3 Risk Scoring Engine

File: backend/app/services/risk_service.py

Risk Score Formula:

risk_score = (
    0.40 * normalize(variance) +         # Uncertainty weight
    0.30 * (1 / (1 + float)) +           # Low float = higher risk
    0.20 * normalize(dependency_count) + # More deps = more risk
    0.10 * is_critical                   # Critical path bonus
)

Risk Level Mapping: score < 0.30 → LOW | 0.30 ≤ score < 0.60 → MEDIUM | score ≥ 0.60 → HIGH

## 7.4 Delay Probability Computation

Uses SciPy norm.cdf for Gaussian probability calculation:

from scipy.stats import norm
def delay_probability(Te, std_dev, deadline):
    if std_dev == 0: return 0.0 if Te <= deadline else 1.0
    z = (deadline - Te) / std_dev
    return 1 - norm.cdf(z)  # P(actual > deadline)

## 7.5 AI Suggestion Engine

File: backend/app/services/suggestion_service.py

Rule-based expert system maps risk patterns to recommendations:

- Rule 1 — High Variance Critical Task: "Allocate additional senior resources to task {name} to reduce execution uncertainty. Consider breaking into smaller parallel sub-tasks."

- Rule 2 — High TF Consumer (many dependents on one task): "Task {name} is a bottleneck. Consider starting it earlier or adding parallel track."

- Rule 3 — Deadline Breach Predicted: "Project expected to exceed deadline by {N} days. Recommend crashing critical tasks: {list}."

- Rule 4 — Zero Float + High Variance: "Task {name} is critical with high uncertainty. Insert time buffer of {σ} days."

- Rule 5 — Independent Clusters: "Tasks {A}, {B}, {C} have no dependencies between them and can be executed in parallel, reducing total duration by {X} days."

# 8. Functional Requirements

## 8.1 User Management

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| UM-01 | Registration | User can register with email and password. Email must be verified (OTP). | MUST HAVE |
| UM-02 | Login / Logout | JWT-based login. Access token (15min TTL) + Refresh token (7 day TTL). | MUST HAVE |
| UM-03 | Profile | User can view and update their profile, change password. | SHOULD HAVE |
| UM-04 | RBAC | Roles: Admin (full access), User (own projects), Viewer (read-only shared). | MUST HAVE |

## 8.2 Project Management

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| PM-01 | Create Project | Create project with name, description, optional deadline date. | MUST HAVE |
| PM-02 | Edit Project | Update project name, description, deadline, status. | MUST HAVE |
| PM-03 | Delete Project | Soft-delete with confirmation modal. Data retained for 30 days. | MUST HAVE |
| PM-04 | Import Tasks | Bulk import tasks from JSON or CSV with template download. | SHOULD HAVE |
| PM-05 | Share Project | Invite collaborators via email with viewer/editor role assignment. | NICE TO HAVE |

## 8.3 Task Management

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| TM-01 | Add Task | Form to add task: name, a, m, b (validated: 0 <= a <= m <= b), dependencies. | MUST HAVE |
| TM-02 | Edit Task | Update any task field. Re-analysis is triggered automatically on save. | MUST HAVE |
| TM-03 | Delete Task | Remove task and automatically remove it from other tasks dependencies array. | MUST HAVE |
| TM-04 | PERT Preview | Live preview of Te and σ² as user types a, m, b values in the form. | SHOULD HAVE |
| TM-05 | Cycle Detection | Backend must detect and reject circular dependencies in task graph. | MUST HAVE |

## 8.4 Analysis & AI Features

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| AN-01 | Run Analysis | One-click analysis execution returning complete PERT+CPM+Risk results in < 3 seconds. | MUST HAVE |
| AN-02 | Gantt Chart | Interactive timeline with critical path highlighting and float visualization. | MUST HAVE |
| AN-03 | Network Diagram | Draggable CPM DAG with React Flow. Critical path edges in red. | MUST HAVE |
| AN-04 | Risk Heatmap | Scatter plot with probability vs variance axes, bubble size = duration. | MUST HAVE |
| AN-05 | Alert System | Auto-generated alerts on HIGH risk tasks, critical path changes, deadline breaches. | MUST HAVE |
| AN-06 | AI Suggestions | Rule-based suggestions with expected impact. 3–7 suggestions per analysis. | MUST HAVE |
| AN-07 | History & Trends | Line chart tracking project duration and risk count over multiple analyses. | SHOULD HAVE |
| AN-08 | Export Report | Generate PDF/CSV report of full analysis with charts. | SHOULD HAVE |

# 9. Non-Functional Requirements

| Category | Requirement | Target / Detail |
| --- | --- | --- |
| Performance | API Response Time | 95th percentile < 500ms for read endpoints; analysis endpoint < 3 seconds for projects up to 100 tasks |
| Performance | Frontend Load Time | Initial page load (LCP) < 2.5 seconds on standard broadband. Code-split lazy loading. |
| Scalability | Concurrent Users | System handles 100 concurrent users without degradation. Horizontal scale via Docker replicas. |
| Scalability | Task Limit | Single project supports up to 500 tasks. Analysis completes in < 10 seconds for 500-task project. |
| Security | Authentication | JWT with HS256 signing. Token rotation on refresh. HTTPS enforced. CORS restricted to frontend origin. |
| Security | Data Protection | SQL injection prevention via SQLAlchemy ORM. XSS prevention via React's built-in sanitization. |
| Availability | Uptime | 99.5% monthly uptime SLA. Health check endpoint at /health. Graceful degradation for analysis failures. |
| Maintainability | Code Quality | ESLint + Prettier (frontend). Black + isort + mypy (backend). Test coverage > 80%. |
| Usability | Responsiveness | Fully responsive across desktop (1920px), laptop (1366px), tablet (768px). Mobile read-only view. |
| Usability | Accessibility | WCAG 2.1 AA compliance. ARIA labels on interactive components. Keyboard navigation support. |

# 10. Project Directory Structure

## 10.1 Frontend Structure

frontend/
├── src/
│   ├── api/              # Axios API client, endpoints
│   ├── components/       # Shared UI components (Button, Badge, Modal)
│   ├── features/         # Feature modules:
│   │   ├── auth/         # Login, Register, ProfilePage
│   │   ├── projects/     # ProjectList, ProjectDetail, CreateProject
│   │   ├── tasks/        # TaskManager, TaskForm, TaskRow
│   │   └── analysis/     # AnalysisDashboard, GanttChart, NetworkDiagram,
│   │                     # RiskHeatmap, RiskTable, AlertsPanel, SuggestionsPanel
│   ├── hooks/            # useAuth, useProject, useAnalysis, useTasks
│   ├── store/            # Zustand stores: authStore, projectStore
│   ├── types/            # TypeScript interfaces and enums
│   ├── utils/            # formatters, validators, chartHelpers
│   ├── App.tsx           # Router setup
│   └── main.tsx          # Entry point
├── public/
├── package.json
├── vite.config.ts
└── tailwind.config.ts

## 10.2 Backend Structure

backend/
├── app/
│   ├── api/              # FastAPI routers:
│   │   ├── auth.py       # /auth endpoints
│   │   ├── projects.py   # /projects endpoints
│   │   ├── tasks.py      # /tasks endpoints
│   │   └── analysis.py   # /analyze, /alerts, /suggestions endpoints
│   ├── core/
│   │   ├── config.py     # Pydantic Settings (env vars)
│   │   ├── security.py   # JWT creation, password hashing
│   │   └── dependencies.py # FastAPI dependency injection
│   ├── db/
│   │   ├── session.py    # Async SQLAlchemy engine + session factory
│   │   └── models.py     # SQLAlchemy ORM models (User, Project, Task, AnalysisResult, Alert)
│   ├── schemas/          # Pydantic request/response schemas
│   ├── services/
│   │   ├── pert_service.py      # PERT computation
│   │   ├── cpm_service.py       # CPM + NetworkX DAG
│   │   ├── risk_service.py      # Risk scoring engine
│   │   ├── alert_service.py     # Alert generation
│   │   └── suggestion_service.py # AI suggestion rules
│   └── main.py           # FastAPI app factory, middleware, routers
├── alembic/              # Database migrations
├── tests/                # pytest test suites
├── requirements.txt
├── Dockerfile
└── docker-compose.yml   # PostgreSQL + Redis + Backend + Frontend

# 11. Deployment & Infrastructure

## 11.1 Docker Compose Setup

The prototype uses Docker Compose for one-command local deployment. Services:

| Service | Image | Port | Notes |
| --- | --- | --- | --- |
| frontend | node:20-alpine | 3000:3000 | Vite dev server with HMR. Prod: nginx static build. |
| backend | python:3.11-slim | 8000:8000 | FastAPI via uvicorn. Auto-reload in dev. |
| postgres | postgres:15 | 5432:5432 | Persistent volume mounted at /pgdata. |
| redis | redis:7-alpine | 6379:6379 | Session and analysis result caching. |
| pgadmin | dpage/pgadmin4 | 5050:80 | Optional PostgreSQL web admin UI for development. |

## 11.2 Environment Variables

Create .env file in /backend with these required variables:

- DATABASE_URL=postgresql+asyncpg://postgres:password@postgres:5432/risk_analyzer_db

- REDIS_URL=redis://redis:6379/0

- SECRET_KEY=your-256-bit-secret-key-here

- ACCESS_TOKEN_EXPIRE_MINUTES=15

- REFRESH_TOKEN_EXPIRE_DAYS=7

- ENVIRONMENT=development | production

- ALLOWED_ORIGINS=http://localhost:3000

- POSTGRES_PASSWORD=password

- POSTGRES_DB=risk_analyzer_db

# 12. Sample Data & Demo Scenario

## 12.1 Example Project: E-Commerce Platform

This sample project demonstrates a 9-task software development project with the following task inputs:

| Task Name | a | m | b | Te | Dependencies |
| --- | --- | --- | --- | --- | --- |
| Requirements | 2 | 3 | 5 | 3.17 | None (Start) |
| UI Design | 3 | 4 | 7 | 4.33 | Requirements |
| Database Design | 2 | 3 | 6 | 3.33 | Requirements |
| Backend API | 4 | 5 | 8 | 5.33 | Database Design, Requirements |
| Frontend Dev | 5 | 7 | 11 | 7.33 | UI Design |
| Integration | 2 | 3 | 5 | 3.17 | Backend API, Frontend Dev |
| Testing | 3 | 4 | 7 | 4.33 | Integration |
| Security Audit | 2 | 3 | 6 | 3.33 | Testing |
| Deployment | 1 | 2 | 3 | 2.00 | Security Audit |

Expected Analysis Output for this sample:

- Critical Path: Requirements → UI Design → Frontend Dev → Integration → Testing → Security Audit → Deployment

- Total Project Duration: ~36.66 days

- High Risk Tasks: Frontend Dev (high variance σ²=1.0, critical path), Backend API (high variance, on critical-adjacent path)

- Suggestions: Parallelize Database Design and UI Design; Add resources to Frontend Dev; Insert buffer before Deployment.

# 13. Testing Strategy

| Test Type | Tool | Coverage Scope | Target Coverage |
| --- | --- | --- | --- |
| Unit Tests | pytest, pytest-asyncio | PERT/CPM/Risk service functions, all edge cases | >= 90% |
| Integration Tests | pytest + TestClient | All API endpoints with test PostgreSQL DB | >= 80% |
| Frontend Unit | Vitest + RTL | React component rendering and interactions | >= 75% |
| E2E Tests | Playwright | Full user flows: register → create project → add tasks → analyze → view dashboard | Key flows |
| Algorithm Tests | pytest | PERT formula accuracy, CPM cycle detection, edge cases (single task, no dependencies) | 100% functions |

# 14. Development Milestones

| # | Milestone | Deliverables | Duration | Cumulative |
| --- | --- | --- | --- | --- |
| M1 | Foundation | Project setup, Docker Compose, DB migrations, auth endpoints, login/register UI | 5 days | Day 5 |
| M2 | Task Engine | Task CRUD, PERT service, form with live preview, task list UI, import from JSON | 4 days | Day 9 |
| M3 | CPM Core | NetworkX CPM implementation, cycle detection, critical path computation, analysis endpoint | 4 days | Day 13 |
| M4 | Risk AI | Risk scoring engine, delay probability, alert generation, suggestion engine | 3 days | Day 16 |
| M5 | Dashboard | Gantt chart, CPM network diagram (React Flow), risk heatmap, KPI bar, risk table | 5 days | Day 21 |
| M6 | Alerts & AI UI | Alerts panel, suggestions cards, analysis history, trend charts, export to CSV/PDF | 3 days | Day 24 |
| M7 | QA & Polish | Full test suite, performance optimization, responsive design QA, demo data, documentation | 3 days | Day 27 |

# 15. Glossary

| Term | Definition |
| --- | --- |
| PERT | Program Evaluation and Review Technique — probabilistic method to estimate project duration using optimistic, most-likely, and pessimistic time estimates. |
| CPM | Critical Path Method — deterministic algorithm that finds the longest sequence of dependent tasks, determining the minimum project duration. |
| Critical Path | The sequence of project tasks with zero total float. Any delay in these tasks delays the entire project. |
| Total Float (TF) | The amount of time a task can be delayed without delaying the project completion date. TF = LF - EF. |
| Expected Time (Te) | The PERT-weighted average task duration: Te = (a + 4m + b) / 6. |
| Variance (σ²) | A measure of uncertainty in task duration: σ² = ((b - a) / 6)². Higher variance = higher risk. |
| DAG | Directed Acyclic Graph — the graph representation of project task dependencies used by CPM. |
| Risk Level | Categorical classification of task risk: LOW (<0.30), MEDIUM (0.30-0.60), HIGH (>0.60) based on composite risk score. |
| Delay Probability | Probability (0-1) that a task will exceed its scheduled completion, calculated via Gaussian CDF: 1 - Φ((deadline - Te) / σ). |
| Gantt Chart | Horizontal bar chart showing task start/end times and dependencies, used for project timeline visualization. |
| JWT | JSON Web Token — stateless authentication token used for securing API endpoints. |
| RBAC | Role-Based Access Control — permission system where access rights are assigned based on user roles. |

Document Sign-Off

| Project Head | Technical Lead | AI/ML Lead |
| --- | --- | --- |
| Google — Optimization Techniques | Full Stack Architecture | PERT / CPM / Risk AI |

© 2026 Google Internal — AI Project Risk Analyzer PRD v1.0 — Confidential